# Woosamonsa Ridge Preserve

# 10-Year Stewardship Plan

# February 2021

# Prepared by Michael Van Clef, Ph.D., Stewardship Director

# Friends of Hopewell Valley Open Space

# A tiny Tulip Poplar seedling shows potential for future ecological health improvements

# (when deer herds are reduced)

## Introductory Information

Property:	Woosamonsa Ridge Preserve, including Padalino Preserve and Walker Tract

Owners:  	Woosamonsa Ridge Preserve (FoHVOS and D&R Greenway Land Trust),  Padalino Preserve (FoHVOS), Walker Tract (FoHVOS, under contract)

Property Acreage:		196 acres (all properties)

County, Municipality:		Mercer County, Hopewell Township

Wildlife Action Plan			Central Piedmont Plains (14)

Conservation Zone:

NJDEP Watershed 	Central Delaware (WMA 11)

Management Area:

Waterbodies:			Jacobs Creek: 0.86 miles

Jacobs Creek tributaries: 0.93 miles

Unnamed Pond: 0.5 acres

Numbers of Rare Species	Total Number of Animal Species: 1

Conservation Targets1:		Total Number of Plant Species: 3

Total Number of Ecological Communities: 0

Note: Categories below are not mutually exclusive.

Globally Rare Species: 0

Federally Endangered Species: 0

Federally Threatened Species: 0

State Endangered Species: 0

State Threatened Species: 4

State Special Concern Species: 0

State Game Species of Concern: 0

Globally Rare Ecological Communities: 0

State Rare Ecological Communities: 0

Habitat Conservation Targets:	1) Mature Forest, 2) Red Cedar Woodland

Landscape-Scale		ENSP Landscape Project Importance Summary -

Conservation Areas:	Largest Habitat Patch - Forest, 184 contiguous acres

Potential Vernal Pool Habitat

New Jersey Natural Heritage Program Priority Sites -

There are no sites that overlap with the Property.

New Jersey Audubon Society Important Bird and Birding Areas -

There are no sites that overlap with the Property.

Species Conservation		Birds (1)

Target List1:	American Kestrel (State Threatened)

- Not observed and unlikely to occur on the Property

Amphibians (0)

None

Retiles (0)

None

Insects (0)

None

Habitats (1)

Potential Vernal Pool Habitat Area (ID 1640)

Plants (2)

- Dwarf Hackberry, Celtis tenuifolia (S2, “Threatened”)

  - Observed but unconfirmed, potential variety of C. occidentalis)

- Virginia Pennywort, Obolaria virginica (S2, “Threatened”)

  - Observed and confirmed

- Wildenow’s Sedge, Carex widenowii var. wildenowii (S2, “Threatened”)

  - Not observed, but reported on Heritage GIS Grid

Plant Communities (0)

None

1 Species include those confirmed to be present within the Property or its contiguous habitat patch based upon Natural Heritage Grid GIS Layer and Landscape Project Version 3.3. Rank Key: S1=Critically Imperiled/Endangered (< 5 known populations); S2=Imperiled/Threatened (6-20 known populations), S3=Rare/Special Concern (21-100 populations). Plant species ranked S2 or S3 are equivalent to Threatened and Special Concern, but do not have official state status.

Invasive Plant	Each invasive plant species was assigned an ‘Action Code’ based upon

Species List:	observations of current extent of infestations on the Property and within New Jersey. Code Key: “1” = immediate implementation of an eradication program across the entire Property, “2” = selective control measures to minimize negative impacts, especially in particular habitats, and “3” = no direct control measures due to low probability of causing significant harm or species is very abundant and control measures are impractical. See report for additional information on distribution, infestation severity, and control recommendations.

##### Total Number of Mapped Invasive Species: 36

Action Code = 1 (16 species)

Amur Honeysuckle, Callery Pear, Chinese Silvergrass, Chinese Wisteria, Dog Rose, Fuzzy-Pride-of-Rochester, Japanese Snowball, Lesser Periwinkle, Mimosa, Narrow-leaved Bittercress, Oriental Photinia, Princess-tree, Siebold's Crabapple, Siebold's Viburnum, Tansy, Wintercreeper

Action Code = 2 (14 species)

Asiatic Bittersweet, Autumn Olive, Border Privet, Chinese Bushclover, Japanese Barberry, Japanese Honeysuckle, Linden Viburnum, Mile-a-Minute, Morrow's Honeysuckle, Mugwort, Multiflora Rose, Sweet Cherry, Wineberry, Winged Burning Bush

Action Code = 3 (6 species)

Canada Thistle, Garlic Mustard, Japanese Stiltgrass, Norway Spruce, Reed Canary Grass, Small Carpetgrass

Overabundant Native 		This plan will address management of invasive species in the context of

Animal Species:	an overabundant deer population, which has a profound negative impact on conservation values. The Property is located within the NJ Division of Fish & Wildlife’s Deer Management Zone #41 and Deer Management Units 253 (north of pond) and 267 (south of pond). Hunting dates and harvest regulations may vary by season, but unlimited antlerless deer harvests are allowed throughout most seasons ranging from early September to mid-February.

#### Executive Summary

This plan applies to the Woosamonsa Ridge Preserve, Padalino Preserve, and Walker tracts (collectively referred to as the “Woosamonsa Ridge Preserve” or “Property” in this plan). This 10-year stewardship plan includes results of field investigations with recommendations to improve ecological health by the Friends of Hopewell Valley Open Space in consultation with D&R Greenway Land Trust, Inc.

There are three main purposes of this plan. The first is to clearly state the vision and goals including protection of biodiversity, and provision of recreational and educational opportunities. The second is to carefully define conservation values, threats to their health, and strategies/actions to mitigate identified threats. The third purpose is to provide baseline conditions and ample sources of reference material to effectively navigate the many aspects of the Property and guide its adaptive stewardship over time.

The vision is to provide model stewardship of biodiversity. Although the primary objective is the enhancement and recovery of native flora and fauna, providing recreational and educational opportunities is considered an important priority.

The primary habitat conservation target is mature forest, but there is an important developing Red Cedar woodland on the Padalino Preserve that can serve as future rare species habitat. These habitats support multiple common and rare species of our flora and fauna. A total of four rare species have been documented within or nearby the Property (See page ii) and there is a potential vernal pool habitat. Importantly, the Property provides important core habitat with existing wildlife corridors connecting to other core habitats (e.g., Ted Stiles Preserve at Baldpate Mountain). All habitats and species are under immediate threat from overabundant deer and invasive species.

Deer management had occurred on the Property for decades, but activities did not focus on herd reduction until FoHVOS began its Deer Management Program in fall 2019. While nearly 50 deer have been recently harvested, past management has led to severe ecological degradation. Virtually all forests fall into two impaired categories – “Empty Forest Syndrome” (few understory plants) or “Infested Forest Syndrome” (only unpalatable invasive understory plants). Reduction of the deer density to 20 per square mile (or as low as 10 per square mile to allow recovery of the most sensitive forest wildflowers) is critical to allow native species, freed from excessive browse, to exert ecological control over invasive species and produce healthy native plant communities.

The extent of invasive species infestation is severe. A total of 36 invasive species were detected with 71% of the Property having severe infestations of one or more species. Only 5% of the Property is considered virtually free of invasive species, while approximately 24% are lightly to moderately infested. The five most abundant species are Multiflora Rose, Japanese Stiltgrass, Japanese Barberry, Wineberry, and Japanese Honeysuckle. Additional moderately abundant species include Autumn Olive, Winged Burning Bush, Reed Canary Grass, Linden Viburnum, and Garlic Mustard. Importantly, there were 16 detected emerging invasive species or nascent populations of widespread species that should be considered for eradication to avoid future degradation of ecological health.

A “brute force” approach that seeks direct control of all invasive species is not practical (estimated to require 14,000 hours of effort). This plan recommends a strategic approach involving protection and enhancement of the highest ecological quality areas. The ultimate goal is significantly reducing invasive species through directed active control and ultimate reliance on ecological control through deer herd reduction to both reverse current infestations and resist future infestations.

The plan provides five primary recommendations with nine associated goals (see next page). Full plan implementation is estimated to require 2,060 hours of staff time (estimated cost of $103,000), 1,925 volunteer hours (estimated value of $46,200), and $12,600 of purchased material costs over the next 10 years - total cost is estimated at $115,600 (See Table 27 for additional details).

#### Primary Plan Recommendations

This 10-year plan has five primary recommendations and nine associated stewardship goals. Goals are further divided into specific tasks with associated level-of-effort and cost estimates (Table 27).

Recommendation #1: Conduct an Effective White-tailed Deer Management Program

Goal #1-1: Reduce deer density to meet ecological health goals

- The goal is meeting forest health goals including a dense understory with native shrubs and wildflowers. Deer density should be kept below 20 deer per square mile but allowing full recovery of forest wildflowers may require a density of 10 deer per square mile. Significant progress toward this goal will be made through an annual Deer Management Program but reaching this goal will ultimately require Township-wide strategies across many properties. Goals include 70% native shrub cover within the browse zone and a healthy, robust population of reproducing forest wildflowers.

Recommendation #2: Perform Strategic Invasive Species Control

Goal #2-1: Eradicate 16 emerging invasive species (Action Code 1 species)

- The goal is intended to reduce future damage by addressing species that have not yet established large, extensive populations throughout the Property. Accomplishing this goal will also fulfill ‘ecological responsibility’ by preventing spread of newly emerging harmful invasive species beyond the Property.

Recommendation #3: Protect and Restore Highest Quality Forest Areas and Rare Species

Goal #3-1: Protect 45 acres of highest-quality forest habitats

- Requires considerable but selective invasive species control efforts (Action Code 2 species)

- Goal includes forest and woodland habitats

Goal #3-2: Protect and restore 5 acres of mature forest

- Requires selective control of invasive species and construction of five 1-acre deer exclosures

Goal #3-3: Guide development of a 13-acre Red Cedar Woodland to serve as future rare animal habitat

- Requires selective control of various species to foster establishment of Red Cedar Woodland that will provide future rare species habitat

Goal #3-4: Detect and protect rare species

- Perform rare species surveys throughout the Property, include currently documented and potential species

- Requires selective control of invasive species and installation of mini-exclosures around detected populations

Recommendation #4: Conduct Ecological Health Monitoring Program

Goal #4-1: Perform ecological health monitoring to guide adaptive stewardship over time

- Ongoing implementation of forest health monitoring protocols

- Measurements should be conducted every 3-5 years

Recommendation #5: Maintain Trail Network and Conduct Educational Outreach Activities

Goal #5-1: Maintain Existing Trail Network

- Maintain parking area, trails, trail markers, and kiosk

- Maintain communications with neighbors and the general public

Goal #5-2: Provide Regular Educational Outreach Activities

- Provide a minimum of five guided hikes or other outreach activities per year

#### Table of Contents

Introductory Information	i

Executive Summary	iv

Primary Plan Recommendations	v

Table of Contents	vi

List of Tables, Figures, Maps and Appendices	vii

I. Overview	1

Introduction	1

Conservation Values	1

Stewardship Vision and Goals	1

Threats to Conservation Values	1

White-tailed Deer	2

Invasive Species	5

Altered Soils from Past Agricultural Use	12

Stewardship Context	15

Physical Features - Geology, Soils, Water	15

Land Cover - Historic and Current	16

II. Conservation Values	19

Introduction	19

Landscape-scale Conservation Values	19

Ecological Communities	21

Flora	31

Fauna	31

III. Conservation Challenges	33

Introduction	33

Evaluation of White-tailed Deer Impacts	33

Evaluation of Invasive Species Impacts	35

Photographic Documentation	43

IV. Strategies and Actions	52

Introduction	52

Recommendation #1: Conduct an Effective White-tailed Deer Management Program	53

Recommendation #2: Perform Strategic Invasive Species Control	53

Recommendation #3: Protect and Restore Highest Quality Forest Areas and Rare Species	54

Recommendation #4: Conduct Ecological Health Monitoring Program	55

Recommendation #5: Maintain Trail Network and Conduct Educational Outreach Activities	56

Literature Cited	58

#### List of Tables, Figures, Maps and Appendices

# List of Tables

Table 1.	Description of Invasive Plant Control Methods	9

Table 2.	Specific Control Techniques by Invasive Plant Class	10

Table 3.	Bedrock Geology Summary	15

Table 4.	Soil Type Summary	16

Table 5.	Land Cover Types for Property and Surrounding Area (2015)	17

Table 6.	Historic and Current Forest Cover	18

Table 7.	Landscape Project Patch Rank Summary	20

Table 8.	Landscape Project Patch Size Summary	20

Table 9.	Broad Ecological Community Type Summary	22

Table 10.	Specific Ecological Community Type Summary	23

Table 11.	Ash Decline Summary	24

Table 12.	Tree and Shrub Regeneration Summary	25

Table 13.	Native Shrub and Tree Understory Cover by Community Type	26

Table 14.	Native Herbaceous Cover by Community Type	27

Table 15.	Relative Patch Quality Summary	28

Table 16.	Highest Quality Habitat Patches	29

Table 17.	Plant Species Summary	31

Table 18.	Rare Species of the Property	32

Table 19.	Forest Health Monitoring - Woody Understory Density	34

Table 20. 	Forest Health Monitoring - Woody Understory and Ground Plots	34

Table 21.	Invasive Species - Summary of Infestations by Mapped Patch	35

Table 22.	Invasive Species - Action Code Summary	36

Table 23.	Invasive Species - Points Summary	37

Table 24.	Invasive Species - Point Locations	38

Table 25.	Invasive Species - Individual Species and Their Relative Infestation Levels	40

Table 26.	Invasive Species - Species-specific Control Strategies and Methods	41

Table 27.	Goals and Estimated Costs for 10-Year Plan Implementation Period	57

# List of Figures

Figure 1.	Historic and Current New Jersey Deer Population Estimates	2

Figure 2. 	New Jersey Deer Population Size and Harvest Data	3

Figure 3.	Hopewell Valley Deer Population Density	4

Figure 4.	Deer Population Growth Factors and Impacts	4

Figure 5. 	Suspected Soil Impacts from Past Agricultural Tilling	13

Figure 6.	Measured Chemical Changes in Soils from Tilled and Untilled Soils	14

Figure 7. 	Stewardship Philosophy	52

List of Maps

Map 1.	Municipal Boundaries

Map 2.	Bedrock Geology

Map 3.	Topography

Map 4.	Soil Types

Map 5.	Water and Wetlands

Map 6.	Land Cover (2015) - Property

Map 7.	Land Cover (2015) - 5 Mile Radius from Property

Map 8.	Historic Aerial Photography (1930)

Map 9.	Current Aerial Photography (2015) with 1930 Forest Areas

Map 10.	Open Space and Preserved Farmland

Map 11.	Landscape Project - Habitat Patch Ranks

Map 12.	Landscape Project - Habitat Patch Sizes

Map 13.	Landscape Project - Vernal Habitat and Streams

Map 14.	CHANJ Habitats and Corridors

Map 15.	Natural Heritage Rare Plant Grids

Map 16.	Mapped Habitat Patches

Map 17.	Ecological Communities - Broad Types

Map 18.	Ecological Communities - Moisture Category

Map 19.	Ash Canopy Status

Map 20.	Native Tree and Shrub Understory Cover

Map 21.	Native Herb Layer Cover

Map 22.	Ecological Communities - Relative Patch Quality

Map 23.	Cumulative Infestation Severity per Mapped Patch

Map 24.	Number of Invasive Species per Mapped Patch

Map 25.	Maximum Individual Invasive Species Cover Class per Mapped Patch

# List of Appendices

Appendix A. USDA Soil Survey Report

Appendix B. Raw Ecological Community Patch Data

Appendix C. Woosamonsa Ridge Preserve Mini-Survey (Performed by Mark Manning)

Appendix D. Property Plant Species List

Appendix E. Property Vertebrate Animal Species List

Appendix F. Property Invertebrate Animal Species List

Individual Invasive Species Maps (arranged alphabetically by common name)

*Maps include field mapped polygons and points entered in the New Jersey Invasive Species Strike Team database (for selected species and areas of the Property).

Species Map 1 – Amur Honeysuckle

Species Map 2 – Asiatic Bittersweet

Species Map 3 – Autumn Olive

Species Map 4 – Border Privet

Species Map 5 – Callery Pear

Species Map 6 – Canada Thistle

Species Map 7 – Chinese Bushclover

Species Map 8 – Chinese Silvergrass

Species Map 9 – Chinese Wisteria

Species Map 10 – Dog Rose

Species Map 11 – Fuzzy Pride-of-Rochester

Species Map 12 – Garlic Mustard

Species Map 13 – Japanese Barberry

Species Map 14 – Japanese Honeysuckle

Species Map 15 – Japanese Snowball

Species Map 16 – Japanese Stiltgrass

Species Map 17 – Lesser Periwinkle

Species Map 18 – Linden Viburnum

Species Map 19 – Mile-a-Minute

Species Map 20 – Mimosa

Species Map 21 – Morrow’s Honeysuckle

Species Map 22 – Mugwort

Species Map 23 – Multiflora Rose

Species Map 24 – Narrow-leaved Bittercress

Species Map 25 – Norway Spruce

Species Map 26 – Oriental Photinia

Species Map 27 – Princess-tree

Species Map 28 – Reed Canary Grass

Species Map 29 – Siebold’s Crabapple

Species Map 30 – Siebold’s Viburnum

Species Map 31 – Small Carpetgrass

Species Map 32 – Sweet Cherry

Species Map 33 – Tansy

Species Map 34 – Wineberry

Species Map 35 – Winged Burning Bush

Species Map 36 – Wintercreeper

#### Section I. Overview

Introduction

The Woosamonsa Ridge Preserve and adjacent preserved lands (Padalino Preserve, Walker tracts) consist of 196 acres in Hopewell Township, Mercer County (Map 1). This 10-Year Stewardship Plan was created to collect and consolidate relevant information to develop strategies that improve ecological health. This section provides a brief overview of vision and goals for the Property as well as a summary of conservation values, threats to conservation values, and the context for stewardship actions.

Conservation Values

The Property contains excellent examples of the natural heritage contained within the Piedmont physiographic region, especially those areas containing mature forests. There were 18 different plant community types identified during field surveys, including communities dominated by oaks/hickories and Tulip Poplar. Although only one rare species was encountered during the survey (Virginia Pennywort), there are three other species that have been documented or may occur on the Property (see page ii). The Property contains portions of Jacobs Creek just south of its headwaters. The Property serves as a core habitat linked to nearby core habitats via habitat corridors (see Section II).

Stewardship Vision and Goals

The stewardship vision for the Property is to provide a model of stewardship for biodiversity while providing recreational and educational opportunities. The four primary recommendations include: 1) Conduct an Effective White-tailed Deer Management Program, 2) Perform Strategic Invasive Species Control; 3) Protect and Restore Highest Quality Forest Areas and Rare Species, 4) Conduct Ecological Health Monitoring, and 5) Maintain Trail Network and Conduct Educational Outreach Activities. Each of these recommendations includes action-oriented goals (See Section IV) to support both flora and fauna.

Complete realization of the vision and goals for the Property can only be met through the co-owners and their partners implementing wise stewardship fueled by deep appreciation of the natural world. Because of the complexity of the task at hand, this plan is considered a living document subject to change over time as additional information becomes available and results from ongoing efforts are evaluated. At a minimum, this stewardship plan should be revised every ten years. The careful stewardship of the Property will provide concrete examples of exemplary stewardship and community support that can be applied throughout New Jersey.

# Threats to Conservation Values

This section provides a brief overview of three significant factors that impact ecological health. These factors are interrelated and impact ecological health synergistically. In isolation, deer overabundance is the most severe threat, followed by invasive species and continuing impacts of altered soils from past agricultural use.

Degraded forests in New Jersey generally fall under two ‘syndromes. The first is the “Empty Forest Syndrome” where all native species have been removed from the forest understory by overabundant deer.  These forests also have low invasive species cover, except where canopy gaps provide additional light resources. This syndrome is usually associated with areas that have never received agricultural soil tillage and associated soil alterations (1930 aerial photography showing mature forest cover can act as a guide to determine the lack of past agricultural land use). The second syndrome is the “Infested Forest Syndrome”, which includes dense invasive species cover and small amounts of native cover that is severely browsed by deer. This syndrome is associated with 1) upland forests with past agricultural tillage that has dramatically altered soil characteristics, 2) many wetland forests regardless of past land use, and 3) riparian forests, especially where unnaturally high-water flows create severe and repeated physical disturbances.

White-tailed Deer

Statewide deer population size has varied significantly over the last one hundred years (Figure 1). The historical analysis of the white-tailed deer population density in North America (pre-European colonization) is approximately 10 per square mile (McCabe and McCabe 1984). Figure 1 shows the estimated statewide population size based upon the historical estimate for North America and deer population estimates reported by the New Jersey Division of Fish & Wildlife. By 1900, deer were nearly extinct in New Jersey because of unregulated market hunting for the sale of venison. The recovery of the deer population, through the implementation of various game regulations, is a significant conservation success story. However, the deer population mushroomed during the 1900’s and peaked in 1995 with 3X more individuals than pre-European estimates. In 2011, there was 1.5X more individuals than pre-European estimates (See notes under Figure 2 for details).

Annual Hopewell Valley deer counts far exceed these statewide estimates (Figure 3). In 2019, over 100 deer per square mile were documented, with an estimate of 155 deer per square mile post-birthing.

In the late 1990’s, the NJ Division of Fish & Wildlife implemented changes to reduce the deer herd (e.g., “Earn-A-Buck” program that encouraged harvest of antlerless deer). It is important to note that deer population reduction has occurred when 40-50% of the population is harvested annually (green line in Figure 2) and 60-70% of the harvest is comprised of antlerless deer (orange line in Figure 2). Although there have been recent important changes to facilitate hunting success (e.g., Sunday bow hunting, use of crossbows, reduction in the bow hunting safety zone), population levels continue to exceed pre-European densities with noticeable ecological, economic, and human health impacts.

Figure 1. Historic and Current New Jersey Deer Population Estimates

Figure 2. New Jersey Deer Population Size and Harvest Data

Graph prepared using NJ Division of Fish & Wildlife data sources. The estimated number of deer in 1500 is based upon the average deer density across North America (9.5/square mile) reported by McCabe and McCabe (1984) and the NJ land area reported by the US Census Bureau (7,417 square miles). Using this method, overall deer densities in particular years are: 1972 – 10.1; 1995 – 27.6 and 2011 – 14.4

Special Note #1: Deer densities calculated by the Division of Fish & Wildlife are derived from harvest data and do not account for land inaccessible to hunting; therefore, they represent an under-estimate of actual deer population size. Species Note #2: Total population estimates are not available for 2008 or 2012.

The current effective deer densities on forested habitats are significantly greater than pre-Columbian densities because a considerable amount of land in New Jersey is developed / agricultural (ca. 50% of the total land area). In absolute numbers, the New Jersey deer population peaked in 1995 with 2.9X more individuals than pre-Columbian estimates. There is currently 1.5X more individuals than pre-Columbian estimates [but see special note #1 above].

It should be noted that the deer population size or density is less significant than their overall impacts on ecosystem health, which should be measured to inform deer management goals.

Figure 3. Hopewell Valley Deer Population Density

A simplified explanation of deer management issues and consequences are depicted in Figure 4. All deer management efforts must consider the current habitat conditions that serve deer population growth. Deer prefer forest edges and fields for feeding and utilize forests for cover and supplemental feeding. Deer also utilize agricultural crops as food sources and residential areas for both food and cover from hunters (state regulations prohibit firearm hunting within 450 feet of an occupied or potentially occupied structure unless written permission is provided by the owner, bow hunting is prohibited within 150 feet). Both restrictions on hunting access and insufficient hunting efficacy, plus the ability of the landscape to serve as an excellent incubator for deer population growth, combine to cause severe deer impacts.

Figure 4. Deer Population Growth Factors and Impacts

The current statewide deer population cannot support healthy forests (and creates significant human health and economic impacts). A healthy forest consists of a canopy of tall, mature trees, a sub-canopy of smaller tree species and an understory of tree saplings & seedlings, shrubs, and wildflowers. Deer prefer to eat native plants over non-native invasive plants leading to further degradation of our forests by allowing invasive species to proliferate. The combination of elevated deer numbers and their preference for native plants has led to degradation of New Jersey’s forests by eliminating native understory growth and reducing the abundance of animals that require those plants for their survival. Although the ‘correct’ number of deer may vary depending upon site and regional conditions, the goal of healthy forest communities that support a diversity of plants and animals is universal.

Deer are having a dramatic negative impact on the Property. Most native forest wildflowers are severely browsed, and populations are sparse. Both the “Empty Forest Syndrome” (no understory plants) or “Infested Forest Syndrome” (only unpalatable invasive understory plants) can be found on the Property. Herd reduction to 20 deer per square mile (or as low as 10 per square mile to restore forest wildflowers) is absolutely critical to allow native species, freed from excessive browse, to exert ecological control of invasive species and produce healthy native plant communities. This will require a robust deer management program with paid hunters to dramatically reduce herd size.

Invasive Species

Humans have introduced non-native species, both intentionally and unintentionally, to parts of the world outside of their natural range. Only a small percentage of these introduced species become invasive, which is formally defined by the National Invasive Species Council as “a species that is 1) non-native (or alien) to the ecosystem under consideration and 2) whose introduction causes or is likely to cause economic or environmental harm or harm to human health” (NISC 2001). The financial impacts of invasive species are enormous. Pimentel et al. (2005) estimate an annual cost of $120 billion dollars to agriculture, forestry, and recreation. In addition, invasive species have long been considered the greatest threat to global biodiversity after outright habitat destruction (Wilcove et al. 1998).

From nature’s perspective, this problem is relatively new with the first problems becoming apparent in the 1950’s (Elton 1958). Accelerating infestations have only been occurring over the last 30 - 60 years in New Jersey (coincident with dramatic increases in the deer herd) with our most serious invasive species originating from areas with similar temperate climates (i.e., Europe and Asia).

Plants - In addition to being less palatable to deer, invasive plant species appear to have left behind many of their native pests and pathogens, which provide them additional benefits. In general, invasive plants are ‘weedy’ - maturing quickly, producing large seed crops, and having tolerance to a variety of disturbed or human-altered growing conditions. Overall, there are nearly 1,000 non-native plants in New Jersey.  There are currently 35 widespread invasive plants and 101 emerging or potentially invasive plants in New Jersey (see New Jersey Invasive Species Strike Team). Unfortunately, the rate of new plant introduction continues to rise. Snyder and Kaufman (2004) estimate fifty new plant introductions to New Jersey over the last twenty-five years (these are species with individuals growing in natural or semi-natural areas outside of human cultivation). There are no estimates of the area infested by invasive plants in New Jersey, but it is likely that hundreds of thousands of acres are impacted.

Some of our most notorious invasive plants include Japanese Barberry, Japanese Stiltgrass and Garlic Mustard. Although these widespread species cause severe harm, they are likely to be significantly reduced through ecological control exerted by taller, shade tolerant native species if deer populations are reduced.  Among the emerging invasive species, a new class of invasive species is more threatening to forests than our existing invasives. These new species would be resistant to ecological control by native species because they are very tall (15- 20 feet), shade tolerant (can establish under closed forest canopy) and produce large amounts of bird dispersed seed capable of quickly reaching new locations. The five most troubling species are Oriental Photinia, Common Buckthorn, Siebold’s Viburnum, Linden Viburnum (now considered widespread) and Japanese Aralia.

Animals - Invasive animals also cause significant harm to native ecosystems. There are currently 21 widespread invasive animals and 23 emerging or potentially invasive animals in New Jersey (see New Jersey Invasive Species Strike Team). Our most widespread invaders (with impacts in parentheses) include: several earthworm species (all earthworms in New Jersey are non-native and severely alter native soils), Brown-headed Cowbird (nest parasite of many birds including forest interior birds - impacts are highest in fragmented forests), Feral Cats (kill large numbers of birds), European Starling (nest competition, primarily in human-dominated areas), Asian Tiger Mosquito (human pest and unknown ecological damage), Rusty Crayfish (alter aquatic communities), Asiatic Clam (impact aquatic systems), and Red-eared Slider (competes with native turtles, especially painted turtles).

The most troubling emerging or potentially invasive species include Feral Hog, Zebra and Quagga Mussels, Mute Swan, and Nutria, which all cause significant damage in the region. Feral Hogs have been noted in several locations across New Jersey with a significant population in Gloucester County that is has been targeted for eradication by the Division of Fish & Wildlife. This species causes severe harm to forest communities in other parts of eastern North America and is a considerable new threat to New Jersey. Zebra and Quagga Mussels cause significant harm to freshwater systems (zebra mussel has been documented in eastern Pennsylvania). Large populations of Mute Swan impact native waterfowl populations and Nutria (not yet present in New Jersey) compete with native wildlife and alter wetland communities.

# Pests and Pathogens - Invasive pest and pathogens have the potential to radically alter plant and animal communities. There are currently 12 widespread invasive pests & pathogens and 20 emerging or potentially invasive pests & pathogens in New Jersey (see New Jersey Invasive Species Strike Team).  Some of the most notorious invaders include Chestnut Blight, Hemlock Wooly Adelgid and Gypsy Moth.  Chestnut Blight has reduced the once dominant American Chestnut to a transient understory tree that rarely produces fruit, Hemlock Wooly Adelgid has killed over half of the state’s Eastern hemlocks (ca. 13,000 acres destroyed) with many remaining trees in poor health, and Gypsy Moth periodically ravages oaks leading to localized death of mature trees (including many 300+ year old trees at Hutchinson Memorial Forest). The Gypsy Moth is the subject of an intensive treatment program that utilizes a bacterium called Bacillus thuringiensis to mitigate their impacts and they are also partially controlled by a naturally occurring fungus. The Gypsy Moth Suppression Program consists of a voluntary cooperative between the NJ Department of Agriculture, US Department of Agriculture, NJ Department of Environmental Protection, county agencies and municipalities. Treatments are performed via aerial spraying to mitigate periodic large outbreaks. While control of pests and pathogens are uncommon, the intensive work on Asian Long Horned Beetle has led to its eradication in New Jersey.

Other important widespread invasive pathogens include Dutch Elm Disease (continuing to cause damage, but moderately aged American Elm and Slippery Elm are still common), Beech Bark Disease (caused tree death throughout the state, remaining trees appear to be mostly immune) and Dogwood Anthracnose (causes sudden death of infected plants, but many plants are not impacted).

There are a number of emerging and potential pests and pathogens that may impact New Jersey.  Emerging species already present in New Jersey include Viburnum Leaf Beetle (discovered in 2009, has potential to severely impact species such as maple-leaved viburnum, arrowwood, and other viburnums as evidenced in New York state over the past 10 years) and Bacterial Leaf Scorch (BLS). BLS may infest species within the red oak group (e.g., red oak, scarlet oak, black oak, pin oak). Currently, BLS is associated with street trees and other ornamental plantings (40% of recently tested trees were infested across the state) but spread into more natural settings appears to be occurring (J. Arsenault, personal communication). Ultimate impacts of BLS in natural areas are unknown, but the risk should be considered moderate at this time. Sudden Oak Death (SOD) is also a significant potential threat. The NJ Department of Agriculture was quick to respond to the unintentional introduction of SOD in Cape May in 2004 (introduced via contaminated nursery stock from California). Surveys were conducted for SOD and no infections have been found in wild plants, but there is continued threat of additional introductions to New Jersey. Other potential threats include Pine Flat Bug, Asian Gypsy Moth, Eurasian Nun Moth, Dutch Elm Disease 2, Phytophthera Root Rot, European Oak Bark Beetle, and two species of Ambrosia Beetle.

Unfortunately, Emerald Ash Borer has become established in New Jersey and its impacts are widespread. While a biological control agent (parasitic wasp) is being released currently, it is likely that New Jersey will lose over 90% of its ash trees even if the control agent eventually becomes effective. The latest insect invader, Spotted Lantern Fly, has spread across New Jersey in only several years. This species has a broad diet but requires the invasive Tree-of-Heaven to complete its lifecycle. Impacts on natural systems have not yet been completely realized at this point in time but local impacts include killing of vegetation below Tree-of-Heaven and grape species as the insect releases honeydew that fosters growth of black sooty mold.

Overview of Invasive Species Management - The underlying philosophical context for invasive species management is the obligation to counteract negative human impacts on natural systems, which is often referred to as “stewardship”. The guiding principle of stewardship is fostering health of native plant communities that support our flora and fauna, which is indirectly accomplished through the management of invasive species. Management of invasive species is generally achieved through targeted control measures that minimize, but do not eradicate, particular invasive species. Eradication within pre-defined boundaries should only be considered a valid goal when populations are relatively small, and the threat of continued spread is significant. Eradication should also be considered at ‘showcase’ lands. In all cases, invasive species management should aim to stimulate native plant communities to resist infestation and minimize the use of pesticides and any other intervention. However, human impacts on natural systems are diverse and perpetual, which will necessitate continuing stewardship of natural lands within the context of a human-dominated environment in order to support healthy native plant and animal communities.

There are two general approaches related to invasive species management. These involve a species-led approach or a habitat-led approach. A species-led approach should be employed when an invasive or potentially invasive species can either be eradicated or contained to reduce impacts across an entire property or to minimize spread onto surrounding areas. This approach is warranted for invasive species that are emerging locally or regionally and for widespread invasive species with limited distribution at a particular property.

A habitat-led approach should be employed when conservation values within a defined area are threatened by invasive species that are widespread throughout the region and the Property. This approach involves holistic strategies to promote native plant species assemblages that reduce overall invasive species cover through direct competition for light and soil nutrients. The ultimate goal is to foster native plant communities that resist future infestations.

The management of invasive species can be classified into five broad methods referred to as mechanical, chemical, biological, cultural, and ecological control (Table 1). Each control method utilizes multiple techniques and control methods may be used alone or in combination depending upon the resource to be protected and practical constraints (Table 2).

Mechanical control involves physical removal or cutting of invasive species. In the past, many groups performing invasive species control relied entirely on mechanical methods. Although mechanical methods can be the most appropriate choice in limited situations, many groups have abandoned this option because progress is exceedingly slow, and methods are often ineffective.

Chemical control is the most commonly used method. It can be used in concert with mechanical control (e.g., cutting plants and applying herbicide to the stump) or alone (e.g., basal bark applications).  However, herbicide use to control invasive species should be judicious to avoid impacts to non-target plants and animals. In all cases, herbicide use should involve the most benign formulations and application methods that effectively control the invasive species being treated.

The application of pesticides is regulated by the NJ Department of Environmental Protection - Pesticide Control Program (PCP). Lead staff members involved with the application of herbicides must become ‘commercial pesticide applicators’, which requires attendance in a one-day course on pesticide safety, passing PCP’s core exam and at least one PCP category exam and completing 40 hours of on-the-job training for each category of pesticide application. There are two categories that cover any potential applications in natural areas and stewards would be required to pass both category exams along with the core exam. These categories include Category 2: Forest Pest Control and Category 5: Aquatic Pest Control (required for wetland applications).

Additional staff or seasonal interns may opt to become ‘certified pesticide operators’, which requires attendance in a one-day training course on pesticide safety and receipt of 40 hours of on-the-job training for each category of pesticide application. Operators are not required to pass any examinations and must be directly supervised by a certified pesticide applicator. According to current regulations, direct supervision beyond the 40-hour on-the-job training consists of operators being within “very timely voice contact” and within “three travel hours by land”. Staff members, interns or volunteers that are not certified applicators or operators may still apply herbicides if a certified applicator is always physically present and, in the line-of-sight of the non-certified staff member or volunteer.

The PCP also requires a permit for any wetland applications of pesticides. Currently, this involves a simple reporting form and an associated $75 fee. In some cases, the PCP may require an additional permit from the NJ Department of Environmental Protection - Division of Land Use when control work is deemed to significantly alter the vegetative structure of a wetland (e.g., removal of significant invasive shrub cover to promote an herbaceous wetland).

Multiflora Rose is very prevalent on the Property, while Rose Rosette Disease is beginning to kill plants growing in sunny areas, the majority of plants are growing in forest conditions where they are not severely impacted.

Table 1. Description of Invasive Plant Control Methods

| Control Method | Description | Pros | Cons | Notes |
| --- | --- | --- | --- | --- |
| Biological | Introduction of a biocontrol agent (e.g., insect, pathogen) from the invasive species’ native range | Dramatic reduction in abundance with minimal costs; minimal accessibility issues | Limited number of invasive species have agents | Requires extensive resources to provide effective host-specific agents; Numerous federal regulations provide significantly reduced risk of impacts to non-targets species |
| Mechanical | Physical removal of all or portions of an invasive species | No requirement for specialized training; can be performed by volunteers | Very labor intensive; may require specialized equipment; site accessibility issues, impractical for large infestations; re-sprouting or further invasive species dissemination may occur | Common techniques include mowing, cutting, pulling, and girdling |
| Chemical | Application of herbicide to all or portions of a plant | Most effective and efficient method in most cases; trained staff can be assisted by volunteers | Labor intensive; site accessibility issues; requires specialized training/license and equipment; may require repeated applications for more difficult species | Common applications include foliar, cut stump, basal bark, and injection; Mechanical and chemical controls may be combined for cut stump and hack-and-squirt methods |
| Cultural | Removal of invasive species through broad land use activities | Very cost effective | Does not apply well to forest habitats | Primarily applies to agricultural or horticultural systems, but may apply to the maintenance of early successional natural systems including grasslands; Techniques include prescribed fire and prescribed grazing |
| Ecological | Allowing natural ecological processes (e.g., competition for light and soil resources, predator-prey relationships, etc.) to reduce invasive species over time | Very cost effective; utilizes natural processes | May not occur in many systems due to persistent or continuing human impacts (e.g., overabundant deer, continual physical disturbance, habitat fragmentation, etc.) | Primarily applies to forest systems; As an example, strong anecdotal evidence suggests that overabundant deer facilitate infestations by Japanese Stiltgrass and other invasive species in forests by removing the native shrub layer |

Table 2. Specific Control Techniques by Invasive Plant Class

| Invasive Species Class | Suggested Treatment Techniques 1 | Notes |
| --- | --- | --- |
| Large tree | Basal Bark, Girdling or Harvesting | May be combined with herbicide application to girdled area |
| Large shrub / small tree | Basal bark, Hack-and-Squirt, Cut Stump, Girdling | Mowing may be used as a pre-treatment to reduce plant size prior to chemical treatments |
| Small shrub / tree sapling | Basal Bark, Foliar Spray, Cut Stump, Pulling | Mowing may be used as a pre-treatment to reduce plant size prior to chemical treatments; Prescribed Fire or Prescribed Grazing may be used in grassland habitat |
| Large vines | Basal Bark, Cut Stump, Hack-and-Squirt | Many vine species have extensive root systems that require herbicide treatment |
| Forest herbs, woody seedlings, and small vines | Foliar Spray, Pulling | Mulching may be utilized in garden beds or other human-modified areas |

Biological control involves the purposeful introduction of an insect or pathogen (biocontrol agent) that attacks an invasive species. The biocontrol agent is usually native to the same point of origin as the invasive species. Biological control is the most effective treatment technology for the limited number of invasive species where biocontrol agents have been developed. Biological control has had notable success stories and notorious failures. For example, the non-native Indian mongoose was released to control non-native rats (European and Asian) in sugarcane plantations in the West Indies. The mongoose was only partially effective (only controlled the Asiatic rat), but proceeded to consume native birds, amphibians, and reptiles and ten species were driven to extinction. They also preyed upon domesticated poultry. Finally, the mongoose became a vector of infectious diseases such as rabies. The total economic cost of that biocontrol agent approaches $50 million dollars per year (Pimentel et al. 2005). Notable success stories include the control of alligator weed (New Zealand, Australia, US), mist flower (Hawaii), nodding thistle (New Zealand), prickly pear (Australia), ragwort (New Zealand) and St. John’s wort (New Zealand, Canada). In New Jersey, biological control of purple loosestrife has been remarkably effective toward eliminating persistent infestations, making loosestrife a small component of plant communities with only transient outbreaks that are quickly tamped down. Modern biological control involves thorough testing for ‘host specificity’ (making sure that the newly released biocontrol agent does not harm anything but the invasive species being targeted). This does not guarantee unintended consequences but provides a reasonable reduction of risk that is assumed to be lower than the risk of damage known to occur through the unchecked spread of the targeted invasive species.

Biological control agents for Mile-a-Minute were introduced by the New Jersey Department of Agriculture in 2007 and again in 2013. They have successfully dispersed throughout the state but have yet to have significant impacts on the plant population. Researchers are developing a biocontrol agent for garlic mustard, which is one of New Jersey’s worst invasive species (Van Driesche et al. 2002). Research to determine natural enemies of garlic mustard began in 1998. Five weevil species and one flea beetle species were selected as potential biocontrol agents based upon field observations of host specificity and extent of damage created on garlic mustard in its native range. Researchers are currently in the process of performing laboratory tests of host specificity that includes related native species and agricultural crops in the mustard family (Brassicaceae). In addition, studies will be conducted to determine which biocontrol agents or combination of agents may lead to the greatest impacts on garlic mustard. Some of this research will be conducted during field trials in garlic mustard’s native range, while others will occur under laboratory conditions. All testing will be done using widely standardized techniques and following guidelines established in the literature and by the U.S. Department of Agriculture.

Cultural control is similar to the concept of agricultural best management practices but can be applied to early successional natural systems (e.g., grasslands, meadows). There are numerous practices that could have the effect of reducing invasive species as well as native woody species. These practices could involve planting native warm season grasses, prescribed fire, prescribed grazing, and elimination of hedgerows to promote grassland or meadow plant communities that sustain themselves with minimal use of mowing and herbicide application. Prescribed fire can be an effective technique to maintain grasslands and the use of fire for ecological purposes has received attention across the world (Myers 2006 and references therein). The primary benefit of prescribed fire is its combination of cost efficiency and efficacy, especially where native warm season grasses have been established.

Prescribed grazing is defined as the application of a specific kind of livestock at a determined season, duration, and intensity to accomplish defined vegetation or landscape goals (Launchbaugh 2006). The benefits of using livestock to control invasive species have been demonstrated for New Jersey’s bog turtles (Tesauro 2001). This work primarily involved the use of cows to consume and destroy root mats of invasive species such as Phragmites and purple loosestrife. Another potential application may be the use of goats or other livestock to consume dense thickets of multiflora rose or autumn olive. There are a number of practical considerations (e.g., cost associated with fencing materials), but targeted grazing may be the best option for land managers under certain conditions.

Ecological control of invasive species refers to the reduction of invasive species through competitive interactions with native species. Strong anecdotal evidence of other sites in New Jersey (e.g., portions of Cushetunk Mountain, Stephens State Park, Wawayanda State Park and Ted Stiles Preserve at Baldpate Mountain) indicate that a healthy native forest can resist and reverse infestations even when invasive species are located nearby or within the forest (invasive species may be restricted to highly disturbed trail edges without proliferating in the forest interior).

Although the removal of invasive species by any method has the implicit goal of fostering native species that will resist future infestations, there are a variety of factors that limit native species ability to exert ecological control. The single largest factor that can be locally remedied is overabundance of white-tailed deer.

Altered Soils from Past Agricultural Use

Natural plant communities growing on former agricultural areas are often beset with infestations of invasive species due to degradation of soils. It is not uncommon to find clear demarcations of infestations in forest habitat (e.g., one side of stone wall or stream is severely infested while the other side is minimally infested). Anecdotally, these demarcations are correlated with former agricultural areas as shown in 1930 historical aerial photography. Presumably, areas showing forest cover in 1930 had never been plowed. It appears reasonable to assume that formerly tilled areas are much more susceptible to invasion than untilled areas.

Native forest soils consist of a series of layers. The “O Horizon” is the top layer and consists of fresh and incompletely decomposed organic matter (i.e., leaves and humus). The next layer is the “A Horizon”, which consists of mineral soil mixed with organic material leached down from the O Horizon. The remaining horizons (E, B and C) are defined by chemical leaching and accumulation of minerals over time and contain little or no organic material. Bedrock is located under the C Horizon.

Formerly tilled agricultural soils are quite different than native soils. In general, all soil horizons within one foot of the surface have been mixed into a uniform and unnatural soil horizon. In addition, traditional agricultural activities (e.g., repeated tilling, application of lime and phosphorous, utilization of heavy machinery) create long-term soil changes including loss of organic matter, elevated pH, increased amounts of calcium and phosphorous, and compaction from machinery causing poor water infiltration. These changes also induce fundamental changes in nitrogen cycles and composition of soil microorganism species composition. All of these changes have implications for seed germination and root growth. Although many common native species can grow on these altered soils, it appears that weedy invasive species are most aggressive under these conditions.

The impact of earthworms is also associated with former agricultural activity, but adjacent unplowed forest soils can also be infested. Over time, earthworms mix and eliminate the topsoil horizons and virtually eliminate the O Horizon and change soil microorganism species composition. In addition to changing physical properties of the soil (i.e., removing the O Horizon), earthworms change the natural nitrogen cycle. The result is the conversion of nitrogen into a form more readily used by plants, but this increased availability also increases leaching of nitrogen out of the soils. In addition, this change in nitrogen availability causes a shift in soil microorganisms from being dominated by fungi to being dominated by bacteria. This change may impact roots of many native plants that can be physically connected to particular soil fungi (called mycorrhizal fungi) in a symbiotic relationship that allows plants to absorb particular nutrients from the soil.

Suspected relationships and impacts are presented in Figure 5. Actual data showing changes in forest and untilled soil measured in Hopewell Township, Mercer County, New Jersey are presented in Figure 6.

The combined impacts of past agricultural tilling, alone or in concert with changes induced by invasive earthworms, are profound. However, it is important to note that even though impacted forests may not achieve perfect health, substantial improvements in most New Jersey forests can be obtained by reducing deer browse pressure on native plants that have the ability to survive these altered soil conditions.

# Figure 5. Suspected Impacts of Past Agricultural Tilling

# Figure 6. Measured Chemical Changes in Soils from Tilled and Untilled Soils

Stewardship Context

Stewardship activities must consider the context of the Property to maximize effectiveness. This plan section considers physical features and land cover (both historic and current).

### Physical Features

Geology - The Property largely occurs on the Passaic Formation (siltstone and shale) and Stockton Formation (sandstone, mudstone, silty mudstone, argillaceous siltstone, and shale. Approximately ¼ of the Property is underlain by Jurassic Diabase which is known to harbor unique higher quality forests such as those found in the Sourland Mountains and the Ted Stiles Preserve at Baldpate Mountain. Table 3 provides a summary of the bedrock geology and Map 2 depicts bedrock distribution.

The topography within the Property is ranges from gently rolling to steep with elevations ranging from 200 to 400 feet above sea level. The steepest areas on the Property occur along the southeastern boundary in the area noted as Pennington Mountain, which extends to the northeast reaching a maximum height of 442 feet. Topography is depicted in Map 3.

Table 3. Bedrock Geology Summary

Soils - There are 26 unique soil types within the Property (USDA soil survey report provided as Appendix A). The three most predominant soils are 1) Bowmansville silt loam, 0 to 2 percent slopes, frequently flooded (17% of Property), 2) Quakertown silt loam, 6 to 12 percent slopes, eroded (14%), and 3) Quakertown silt loam, 2 to 6 percent slopes (12%).

The Bowmansville soil is associated with the Jacobs Creek floodplain that is heavily infested by invasive species. The Quakertown silt loams are associated with former agricultural lands that are also heavily infested. The majority of higher quality, older forests occur on the next three most common soil types (Legore gravelly loams on steeper slopes, collectively 22% of the Property) where agricultural tilling did not occur due to the physical constraints. These soils occur on Jurassic Diabase and its boundary with the Passaic Formation. Historically, these areas were least desirable for crop production but may have been logged for firewood or utilized for grazing.

The majority of unique soil types (20) are minor (each ≤ 3% of the Property). A summary of soil types is provided in Table 4 and their distribution is depicted in Map 4.

Table 4. Soil Type Summary

Water - Water and wetlands are depicted on Map 5. Jacobs Creek flows northeast to southwest through the approximate center of the Property. Four of its tributaries drain neighboring lands into the main stem of the Creek occurring on the Property. Wetlands are sparingly represented on the NJDEP GIS data layer, but community mapping identified approximately 12 acres of wetlands and 11 acres of transitional habitats (located along Jacobs Creek and its tributaries). A small 0.5-acre unnamed pond is located along the central portion of the western property boundary (associated with a tributary).

### Land Cover - Historic and Current

The 2015 land use for the Property and within five miles of the Property are summarized below (Table 5 and depicted in Maps 6 & 7, respectively). Approximately 28% of the surrounding area is developed or barren, with 24% cover as agricultural lands. The high percentage of developed and agricultural lands creates ongoing challenges toward the stewardship of the Property (e.g., deer refugia, sources of invasive species, crops supporting high deer populations). The majority of natural cover is represented by forest habitat (36% of area), with small amounts of shrubland and meadow habitats. In contrast, the Property contains nearly 90% cover as forest and woodland habitats.

### Table 5.  Land Cover Types for Property and Surrounding Area (2015)

### The 1930 aerial photography (Map 8) shows that the Property was roughly evenly divided between forest and agricultural cover (or recovering from agricultural cover). As mentioned above, forest lands occurred where agricultural tillage would have been impractical. The overlap of 1930 and current forests is summarized in Table 6 and depicted on Map 9. Field surveys conducted in 2020 show that forest and woodland habitats cover 84% of the Property. Approximately 52% of the Property appears to have had continuous forest cover between 1930 and 2020. However, some 1930 forest areas located north of Jacobs Creek on the eastern portion of the Property are heavily infested, suggesting intensive land use after 1930. This may have included significant forestry thinning congruent with deer overpopulation or past livestock grazing.

Table 6. Historic and Current Forest Cover

### These patterns of land use require careful consideration toward the development of stewardship recommendations. For example, former agricultural lands that have developed into forests are now heavily infested with invasive species, while the original forest area seen in 1930, especially those occurring on steeper soils underlain by Jurassic Diabase, presents the best opportunity to maintain and improve forest health.

### Current shrublands and meadows are unlikely to develop into healthy forest habitat, possibly for many hundreds of years or longer as the soils slowly recover. This problem is exasperated but overabundant deer and would be significantly ameliorated by deer herd reduction allowing native plants to compete against less palatable invasive plants, even on altered soils. However, the relatively recently abandoned agricultural land on the Padalino Preserve is accumulating large numbers of red cedar trees that can ultimately provide excellent habitat for wintering rare owl species if invasive species are controlled over the next 10 years.

### Protected Lands - There are numerous patches of protected open space within five miles of the Property, the majority existing as natural islands in a developed and agricultural landscape (Map 10). These lands include the Ted Stiles Preserve at Baldpate Mountain, Washington Crossing State Park, The Watershed Institute, Mercer Meadows, and multiple locations within the Sourland Mountains. While each of these natural lands are significant, protected connections between them are generally lacking (see Section II).

Although not protected lands, FoHVOS residential Community Conservation participants are located in the vicinity of the Property, including within habitat corridors described in Section II.

### Section II. Conservation Values

Introduction

This section provides conservation values within the Property and landscape-scale values provided through review of information available from the Endangered and Nongame Species Program and Natural Heritage Program of the NJ Department of Environmental Protection. This section provides results of ecological community mapping performed throughout the Property.

The primary habitat conservation values include forest and woodland. Forest communities serve as the basis for a broad range of common plant and animal species typical of the Eastern United States. The Property is too small to provide nesting habitat for area-demanding species such as Kentucky Warbler, but it provides stopover feeding opportunities for Neotropical migrant birds and can provide nesting habitat for many other species (e.g., Wood Thrush). Wildlife corridors are especially important in the highly developed central New Jersey region and the Property serves as a small core habitat that can support larger nearby core habitats if habitat corridors are maintained and enhanced.

Landscape-scale Conservation Values

The Landscape Project (Version 3.3) is a product of the New Jersey Department of Environmental Protection, Division of Fish & Wildlife, Endangered and Nongame Species Program (ENSP). The Landscape Project prioritizes sites based upon the biodiversity significance of animal species utilizing patches of habitat. Habitat patches are ranked from 5 (highest) to 1 (lowest). Patch ranks are based upon the level of rarity of the rarest species known to occur within the patch (Note: A single habitat patch may contain multiple species with various ranks, but the overall patch ranking is derived from the occurrence of the species with the highest rank.). A rank of ‘5’ signifies patches containing federally endangered or threatened species, Rank 4 patches contain state endangered species, Rank 3 patches contain state threatened species, Rank 2 patches contain state species of concern, and Rank 1 patches have suitable habitat for rare animals, but do not contain confirmed occurrences. Developed areas are not ranked as potential wildlife habitat.

Patch ranks on the Property are depicted in Map 11 and summarized in Table 7. Habitat patches that intersect with the Property are primarily Rank 1 (92% of Property). A small amount is Rank 3 (associated with American Kestrel habitat), but this area is no longer suitable because it is growing up into woodland.

The Landscape Project also characterizes habitat patch sizes, which are shown in Map 12 and summarized in Table 8. The largest patch is associated with Rank 1 forest habitat. Approximately 70 acres of the 180-acre patch are located within the Property (remaining patch area is located east of the Property). While the Property is too small for area-demanding species, it can provide significant stop-over habitat for migrating birds and other species of resident birds, reptiles and amphibians as well as providing a significant riparian wildlife corridor.

Table 7. Landscape Project Patch Rank Summary

Table 8. Landscape Project Patch Size Summary

The Landscape Project maps vernal habitat and waterbodies that harbor rare species. There is one potential vernal pool habitat area noted in the Landscape Project, waterbodies are not known to harbor rare aquatic species (Map 13). The importance of vernal habitat to many amphibians warrants additional surveys to confirm vernal habitat presence important for a number of relatively common salamanders (e.g., Spotted Salamanders) and frogs (e.g., Wood Frogs) that require such habitats.

Connecting Habitat Across New Jersey (CHANJ) is a project of the Endangered and Nongame Species Program (ENSP). The project is an effort to make the landscape and roadways more permeable for terrestrial wildlife by identifying key areas and actions needed to achieve habitat connectivity across the state. CHANJ offers two main products including a statewide mapping and guidance document to help prioritize land protection, inform habitat restoration and management, and guide mitigation of road barrier effects on wildlife and their habitats. Mapping products identify core habitats (largest habitat patches > 200 acres), steppingstone habitats (smaller habitats from 30 to 200 acres) and corridor habitats that connect core and steppingstone habitats. Corridors are categorized from 1 (easiest wildlife passages) to 5 (more difficult wildlife passages). Finally, road culverts and road segments are identified in places where mitigation efforts would be most beneficial.

The context of the Property relative to core, steppingstones, and corridors is depicted in Map 14. The Property is considered a small core habitat patch with corridors connecting it to larger core habitats to the east, north, and west. These core and corridor areas contain FoHVOS preserves and easements, along with numerous residential Community Conservation participants.

The New Jersey Natural Heritage Program (NJNHP) is part of the New Jersey Department of Environmental Protection, Division of Parks and Forestry, Office of Natural Lands Management. The Heritage Program identifies significant natural lands throughout the state, designating them as Natural Heritage Sites or Macrosites. The Property does not contain any Natural Heritage sites or macrosites. The Heritage Program also provides a GIS layer consisting of 368-acre grids covering the entire state that identify rare species known to occur within the grids. There is one rare plant species, Wildennow’s Sedge (S2, “Threatened”),  occurring in a grid that overlaps the Property (See Map 15).

Ecological Communities

Ecological communities were mapped at the Property from June through July 2020. Communities were mapped through a process of crosschecking between four sources of information, which included field survey, 2015 aerial orthophotography, GIS-based 2015 land cover classifications and NJDEP GIS wetland status. Field observations of species present within the canopy, shrub, and herbaceous layers were recorded and correlated with a ‘signature’ on aerial photography. Ecological community patches occurring within the Property were assigned one of four broad natural types (Table 9); forests and woodlands were further characterized by predominant tree species (Table 10 shows acreage for 11 different types). See Appendix B for raw mapping data for each mapped patch.

There was a total of 52 mapped ecological community patches across 196 mapped acres (Map 16). In some cases, adjacent patches with the same ecological community designation were provided separate patch designations because of differences in the mapped invasive species cover, which is often a proxy for differences in past land use and canopy density (former agricultural lands and forests with more open canopies have higher amounts of invasive species). Maps depicting various attributes reported in Appendix B are found in the following maps and summarized in associated tables below:

- Map 17 and Table 9 - Broad ecological communities

Forests are defined as having > 75% canopy cover, while woodlands are defined by having 25 -75% canopy cover. Shrublands have < 25% tree canopy and > 50% shrub cover. Meadows have < 50% shrub cover and >75% herbaceous cover.

Forest and woodland habitats (ca. 84% of Property) are the dominant natural ecological communities with meadow (ca. 10%), and shrubland (ca. 4%) communities accounting for lesser, but still significant coverage. Developed lands / access areas, agricultural lands, and water are approximately 1%, 1% and 0.3%, respectively.

Natural communities were also divided into moisture categories determined by affinities of plant species present and landforms (Map 18). These categories included upland, wetland and transitional (areas with components including upland and wetland species and mixed landforms). Upland, transitional, and wetland types accounted for approximately 75%, 11%, and 12% of the Property, respectively.

Table 9. Broad Ecological Community Type Summary

- Table 10 – Specific Plant Community Types

Forest and woodland communities are variable and different types blend into each other. However, an effort was made to simplify these communities by noting predominant tree species, genera, and/or types.

The most common type was mixed deciduous types (ca. 38% of Property) and Tulip Poplar types (ca. 34% of Property). Oak dominated forest types were approximately 10% of the Property. White Pine and Sugar Maple dominated forest types each accounted for ca. 1% of the Property.

Table 10. Specific Ecological Community Type Summary

- Map x and Table 11 – Ash Decline

It is important to note that canopy-level ash trees were mapped across nearly 61 acres on the Property. Map 19 shows the total ash canopy cover (including currently impacted and unimpacted trees) and mapped patch ID numbers are provided in Table 11. Approximately 21 acres are exhibiting current ash decline and future additional decline is expected on 40 acres. While ash trees are prevalent on the Property, they typically account for < 10% of the tree canopy in any particular forest patch. Small amounts of land will succumb to significant canopy tree loss (< 20 acres). More broadly, increased creation of canopy gaps through loss of ash (ca. 40 acres) will occur disproportionately in forests growing on former agricultural lands.

It is expected that all mature ash trees will be eliminated from the Property within the next 5 to 10 years, exasperating current trends that already show significantly increased cover of invasive species following ash loss. This ongoing and worsening problem necessitates intensive deer management to allow native species to compete more effectively with invasive species to avoid significant additional degradation of ecological health.

Table 11. Ash Decline Summary

- Maps 20 - 21; Tables 12 - 14 – Understory Cover of Native Shrubs, Regenerating Trees and Native Herbaceous Cover

Native shrubs and herbaceous species (both vulnerable to deer browse) were low across a majority of the Property (Maps 20 and 21, respectively). Ideally, native woody understory cover in healthy forests would be above 70%. Across New Jersey, native understory cover averages less than 20%. Approximately 76% of forest and 100% of woodland communities had < 1% native woody understory cover. Only 11% of forests had woody understory cover >10%. Native tree and shrub regeneration (seedlings > 3 foot tall) was extremely sparse (Table 12). There was only one 1.9-acre patch with >10% cover.

Native shrub cover was low in most shrubland habitat, which tended to be dominated by unpalatable invasive species. The most significant exception occurred on 3 acres where native cover was 26-50%.

Native herbaceous species (wildflowers and grasses) were very sparse throughout the Property, especially in forest and woodland habitats where > 94% of the areas had less than 10% cover and showed intense deer browse. Unlike forests, meadows can grow dense patches of native wildflowers (primarily due to the sheer number of plants) and grasses (unpalatable to deer). There were two relatively healthy meadow patches with notable native cover.

Table 12. Tree and Shrub Regeneration Summary

Table 13. Native Shrub and Tree Understory Cover by Community Type

Table 14. Native Herbaceous Cover by Community Type

- Map 22 and Tables 15-16 - Relative patch quality

This is a subjective characterization based upon the following attributes: land use history, amount of invasive species cover, amount of native shrub and herbaceous cover, and presence of regenerating native trees. The relative quality ranks were ‘High’ or ‘Moderate’ across 56 acres (ca. 29% of the Property) and ‘Low’ for remaining areas (See Map 22).

Community quality rankings were used to determine strategies in Section IV and a summary of the highest quality areas are provided in Table 16. For this plan, thirteen unique mapped patches have been identified as having higher conservation value and it is recommended that these areas receive the greatest stewardship efforts. This includes one Low Quality patch considered to have a unique habitat type for the Hopewell Valley (Mapped Patch ID# 44). A summary of native species and invasive species threats is provided in Table 16.

Table 15. Relative Patch Quality Summary

A beautiful shelf mushroom on the Property.

Table 16. Highest Quality Habitat Patches

(species codes for trees and shrubs provided in Appendix D)

Table 16 (continued). Highest Quality Habitat Patches

### Flora

Plant species were recorded during field surveys that had the primary purpose of mapping ecological communities and invasive species. Therefore, this list is not considered comprehensive, but it does represent a significant number of the total plant species. In addition, species were added through a survey performed by Mark Manning in 2019 (Appendix C). A more complete list could be compiled with additional surveys focusing on graminoids (grasses, rushes, sedges) and ferns.

A total of 124 species were documented on the Property (Appendix D). This included 85 native species (69% of total number of species) and 39 non-native species (36 mapped as invasive species, see Section III).

Table 17. Plant Species Summary

Rare plant species were observed during the field surveys, including Virginia Pennywort. A potential occurrence of Dwarf Hackberry was also observed (but taxonomy is uncertain). The Natural Heritage Program GIS grid layer identified one species, Wildenow’s Sedge, that may occur on the Property (Map 15, Table 18). A brief description of habitats and stewardship considerations are provided in Table 18.

### Fauna

### There is one rare bird species, American Kestrel, that had been documented on the Property based upon Landscape Project Version 3.3 (Table 18). However, the identified habitat area is currently transforming from a field to woodland and likely does not function as kestrel habitat. Field surveys performed for this plan did not involve rare animal surveys.

### The beginnings of animal species lists from surveys conducted by Mark Manning (Appendix C) and Sharyn Magee of Washington Crossing Audubon Society (bird species) are incorporated into lists for vertebrate animals (Appendix E) and invertebrate animals (Appendix F). There are 92 documented vertebrate animals including 80 birds, 7 amphibians, 1 reptile, and 4 mammals. Area-demanding bird species (e.g., Kentucky Warbler) were not detected, but many less area-demanding species are present (e.g., Scarlet Tanager, Wood Thrush, Veery).

Table 18. Rare Species of the Property

(See Notes on Page ii regarding state status)

#### Section III. Conservation Challenges

Introduction

This section describes an evaluation of the two primary threats to ecological health – overabundance of white-tailed deer and invasive species. The impacts of white-tailed deer and the extent and severity of invasive plant infestations were mapped from June to July 2020. Deer management has occurred on the Property for many years, but the focus was fostering large bucks as opposed to herd reduction through focused doe harvests. The FoHVOS-led Deer Management Program was initiated in the 2019/2020 hunting season and continued in 2020/2021. A total of 22 antlerless deer and 1 buck was harvested in 2019/2020. In 2020/2021, a total of 23 antlerless deer were harvested. It is expected that forest health improvements will become evident in coming years.

The scope of the invasive species problem is significant with 86% of the natural cover on the Property having severe infestations of one or more species. Only 4% of the Property is considered virtually free of invasive species, while approximately 10% was lightly to moderately infested.

Photographic documentation of current conditions is provided below.

Evaluation of White-tailed Deer Impacts

All forest habitats on the Property show either the “Empty Forest Syndrome” or the “Infested Forest Syndrome” (See Section I). Ecological impacts of white-tailed deer are severe with little forest understory growth of native trees, shrubs, and wildflowers and/or significant infestations of unpalatable invasive species. Tree regeneration to secure the future forest is virtually absent (Table 12).

Native shrubs and herbaceous species (both vulnerable to deer browse) were low across a majority of the Property. Ideally, native woody understory cover in healthy forests would be above 70%. Across New Jersey, native understory cover averages less than 20%. Approximately 76% of forest and 100% of woodland communities had < 1% native woody understory cover. Only 11% of forests had woody understory cover >10%. Native tree and shrub regeneration (seedlings > 3 foot tall) was extremely sparse (Table 12). There was only one 1.9-acre patch with >10% cover.

Native herbaceous species (wildflowers and grasses) were very sparse throughout the Property, especially in forest and woodland habitats where > 94% of the areas had less than 10% cover and showed intense deer browse.

However, there are opportunities for ecological recovery, especially in forest areas that had never been under agricultural uses. These areas have relatively low levels of invasive species (except for canopy gaps) and directed stewardship activities can begin the restoration process, especially toward fostering growth of native forest wildflowers that are most underrepresented on the Property (See Table 16 and Section IV).

FoHVOS has conducted its forest health monitoring protocols at the site beginning in 2009 (when owned by Reagan). Table 19 summarizes the density of woody understory growth within the browse zone at ten randomly selected locations on the Property. Native cover has remained low, while non-native cover appears to be rapidly increasing. Canopy cover has been stable from 2009 – 2019.

Table 19. Forest Health Monitoring – Woody Understory Density

Ground plot data collection was initiated in 2019 (Table 20). In addition to woody understory cover, additional measurements show that native trees are predominant with no non-native trees in the canopy or sapling classes. Non-native grasses, herbs, and woody seedlings all exceeded their thresholds. All native grasses, herbs, and woody seedlings exceeded their thresholds but were heavily browsed. This data suggests strong potential for improvement following significant herd reduction.

Table 20. Forest Health Monitoring – Woody Understory and Ground Plots (2019)

Evaluation of Invasive Species Impacts

# Mapping Protocols

The method used to map invasive plant species involved the delineation of mapping areas. The mapping area technique is a coarse method to broadly define the extent and intensity of invasive species infestations. Mapping areas were delineated as locations containing relatively uniform ground cover for each invasive species present within the defined area or ‘patch’. Within each patch, each invasive plant species was assigned a cover class score. Cover class scores included: “0”: absent, “Trace” or < 1% cover, “1”: 1-10% ground cover, “2”: 11-25% ground cover, “3”: 26-50% ground cover, “4”: 51-75%, and “5”: 76-100% ground cover. See Appendix B for raw mapping data for each mapped patch.

Overall Scope

A total of 52 unique mapped patches totaling 196 acres were recorded (Table 21). The scope of the invasive species problem is significant with 71% of the Property having severe infestations of one or more species (i.e., infestation category of High, Very High, or Extremely High). Only 5% of the Property is considered virtually free of invasive species, while approximately 23% was lightly to moderately infested. Map 23 depicts the cumulative infestation scores by mapped patches.

Table 21. Invasive Species - Summary of Infestations by Mapped Patch

Each invasive species was assigned an ‘Action Code’ based upon its threat level to conservation values, current extent of infestation on the Property, and known invasive status in New Jersey (Table 22).  Overall, 36 species are considered invasive – sixteen should be subject to an eradication program and fourteen should be subject to a selective control program. Species-specific control strategies and methods are provided in Table 26.

Table 22. Invasive Species - Action Code Summary

Species Patterns

There were 16 detected emerging invasive plant species or nascent widespread species that should be considered for eradication (See Action Code 1 species in Table 22 above). All of these species are considered highly threatening to ecological health. Every invasive species, both emerging and widespread, have maps depicting their coverage within mapped patches – this includes cover category across the mapped patch as well as specific GPS locations for selected populations (See “Individual Invasive Species Maps”). Table 23 includes population sizes for points taken for emerging and notable widespread invasive species (this list is not exhaustive) and Table 24 provides GPS coordinates.

Table 23. Invasive Species - Points Summary

Table 24. Invasive Species - Point Locations

Table 25 contains data for each invasive species from mapped patches, including the “Relative Infestation Index Category.” This index provides a coarse characterization of both distribution and intensity of infested acreage. It is intended to provide a rapid assessment of species that currently have the greatest impacts. Values include ‘High’, ‘Medium’, and ‘Low’, which correspond to ranges of Infestation Index Scores derived by multiplying the number of acres where a species was present by its cover class score within mapped patches. Species labeled as ‘High’ are those with widespread distributions and/or consist of dense stands. Conversely, ‘Low’ species have limited distribution and/or primarily occur at low cover classes.

In order of abundance, the five most abundant species are Multiflora Rose, Japanese Stiltgrass, Japanese Barberry, Wineberry, and Japanese Honeysuckle. Additional moderately abundant species include Autumn Olive, Winged Burning Bush, Reed Canary Grass, Linden Viburnum, and Garlic Mustard.

Spatial Patterns

The most severe combined infestations and number of invasive species per patch, and maximum single species infestations (See Maps 23-25, respectively) tended to occur in former agricultural areas. Importantly, Multiflora Rose is beginning to succumb to Rose Rosette Disease in sunny areas. While ash decline may initially promote rose growth, increased light may ultimately reduce its cover over time in particular woodland habitats.

Areas without a history of agricultural tilling and a relatively dense tree canopy tended to be areas considered to be “Clean” or have “Low” or “Moderate” infestation levels. However, some areas without agricultural tilling still had significant infestations of species, especially Japanese Stiltgrass and Multiflora Rose in particular areas within forest habitat.

Regardless of past agricultural land use, canopy gaps and thinner canopy woodland habitat were infested by a variety of invasive species. Deer frequent these areas (probably instinctively to seek plants with robust growth due to increased sunlight) and remove palatable native species while leaving behind unpalatable invasive species.

Oriental Photinia is one of the most threatening emerging invasive species. It is becoming very

abundant in portions of New Jersey, but only 1 small population was detected on the Property.

Table 25. Invasive Species – Individual Species and Their Relative Infestation Levels

Table 26. Invasive Species - Species-Specific Control Strategies and Methods

Table 26 (continued). Invasive Species - Species-Specific Control Strategies and Methods

Photographic Documentation

A series of photographs with captions are provided below to highlight deer and invasive species impacts.

Nearly all forests on the Property exhibit either the “Infested Forest Syndrome” (above; condition occurs where high deer densities occur in areas formerly plowed for agricultural use) or the “Empty Forest Syndrome” (below; condition occurs where high deer densities occur in areas without past agricultural plowing,

and existing soils resemble native forest soils).

With extremely minor exceptions, native shrubs and small trees are very sparse on the Property.

A single 6-foot-tall Tulip Poplar seedling was the only tree seedling above 2’ tall noted on the Property (above).

Dense patch of mixed native forest wildflowers located near a roadside (below).

Native shrubs and trees are heavily browsed throughout the Property –

Spicebush (above) and American Beech (below).

Native forest wildflowers are sparse and severely browsed where they occur.

Jewelweed (above) and Black Cohosh (below).

There should be hundreds of thousands of individual wildflowers across the Property.

Canopy gaps (above) are natural and facilitate forest regeneration,

but are filling with unpalatable invasive species instead of native trees to restore the canopy (below).

Invasive Species of Particular Concern:

Siebold’s Viburnum (above) has few, small populations but is highly threatening.

Linden Viburnum (below) is more abundant but still not widely forming dense infestations throughout the Property.

Invasive Species of Particular Concern:

Tansy (above) can form dense infestations but is still uncommon on the Property.

Mimosa (below) occurs as a single documented plant.

Invasive Species of Particular Concern:

Chinese Silvergrass (above) is beginning to infest the meadow / woodland on the Padalino Preserve.

Wintercreeper (below) is highly threatening but occurs as a single, small population.

Invasive Species of Particular Concern:

Chinese Wisteria occurs as a large infestation along

Woosmonsa Road and as a small population within the Property.

#### Section IV. Strategies and Actions

Figure 7. Stewardship Philosophy

‘Nature manages itself’ is commonly heard from those that feel stewardship of natural lands is inappropriate. In some cases, this is based upon a simplistic understanding of natural systems and the forces that create or maintain them. Some proponents of this view fail to acknowledge that there are many indirect impacts of human activities on natural systems (e.g., introductions of non-native species, irreversible fragmentation of natural areas that support deer population growth, profound alteration of soils from past agricultural use, etc.). Other proponents of this view suggest that nature will have to balance itself within the framework established by human activities and that we should not intervene further. Finally, there are well-qualified experts including some experienced natural historians and research professors that understand that our knowledge of natural systems is incomplete and suggest that stewardship should not be practiced until we learn more about natural systems and how they will react to particular management regimes.

In contrast, proponents of stewardship proceed from the viewpoint that human activities directly and indirectly shape the remainder of our natural world and that there is an obligation to intervene to promote ecological health and avoid further losses to biodiversity. In short, stewardship may be defined as ‘the mitigation of human impacts on natural systems’. Stewards feel that action is required when human impacts severely threaten ecological health, thereby consciously reducing human impacts through management strategies and actions.

In most cases, stewards strive for short-term interventions that correct natural systems with declining trajectories. Examples of short-term interventions include significant reductions of the white-tailed deer population (i.e., culling) and control of nascent populations of invasive species. In other cases, the continuing needs of the human population require that active management be perpetual (e.g., creation and maintenance of early successional habitats because catastrophic wildfires must be suppressed or a continuing Deer Management Programs to maintain a smaller deer herd).

In general, there are relatively few compromises available to proponents of the extremes of these two opposing viewpoints. However, most individuals realize that a balance is possible, especially when stewardship is coupled with careful monitoring or designed research experiments that provide greater insights to practice adaptive management. Overall, stewardship strategies should seek to utilize minimal human intervention to foster ecological health and stimulate research to provide a better understanding of the natural world.

Introduction

A significant and persistent effort will be required to improve ecological health. This plan has four primary plan recommendations. The first involves significant reduction of the deer population so that native plants can exert ecological control over invasive species. The second involves strategic invasive species control to eliminate newly emerging species and nascent populations of widespread invasive species. The third involves protecting and restoring the highest ecological quality areas and fostering rare species. The fourth involves implementation of ecological health monitoring protocols to determine success of the first three goals and guide adaptive stewardship over time. The fifth involves maintaining the trail network and conducing educational outreach activities. Each of these recommendations is accompanied by specific goals - there is a total of seven specific stewardship goals.

It is essential that a highly effective Deer Management Program continue in perpetuity. Significant reduction of the deer herd is absolutely critical to improve ecological health through increased native plant growth, which in turn will exert ecological control over invasive species (thereby lessening the need for ongoing labor-intensive chemical control methods). Invasive species will be present in perpetuity, but they are much less likely to form dense infestations with lower deer densities.

Recommendations for control of particular invasive species were prioritized based upon their level of threat to further degrade ecological health (e.g., potential to significantly increase their abundance). Treatment prescriptions and species phenology are provided through the New Jersey Invasive Species Strike Team, which updates its recommendations annually.

A summary of specific goals with estimated costs is summarized in Table 27. Full plan implementation is estimated to require 2,060 hours of staff time (estimated cost of $103,000), 1,925 volunteer hours (estimated value of $46,200), and $12,600 of purchased material costs over the next 10 years - total cost is estimated at $115,600.

Recommendation #1: Implement an Effective White-tailed Deer Management Program

Goal #1-1: Reduce deer density to meet ecological health goals

The current deer population is exceptionally high, and decades of overabundance have led to profound ecological damage including the removal of most native vegetation below five feet and fostering extensive infestations by unpalatable invasive species. It is recommended that FoHVOS continue conducting an effective annual deer management program focusing on the removal of antlerless deer. Deer density must be reduced to 20 deer per square mile (or as low as 10 per square mile to allow recovery of forest wildflowers). Goal #4-1 provides information on an ecological health monitoring program to track progress of native vegetation response to reduced deer density. A brief literature review to support this goal is provided below.

- The historical analysis of the white-tailed deer population density in North America (pre-European colonization) is approximately 10 per square mile (McCabe and McCabe 1984).

- In general, native species diversity / abundance and overall forest health drop significantly with increasing deer herd size. An often-cited research project that provides quantitative guidance on deer population levels associated with ecological damage was performed by David deCalesta, based at the US Forest Service in Pennsylvania (deCalesta 1994, deCalesta 1997). Over the course of a 10-year study using forest enclosures with known densities of deer, deCalesta determined that native forest herbs and tree seedlings became less abundant with deer densities between 10 and 20 per square mile. At densities exceeding 20 per square mile, palatable native plant species disappear, and forest shrub-nesting songbirds drop in abundance with the loss of the shrub layer.

- Human health impacts may also be associated with deer densities exceeding 10 deer per square mile. According to a study reported from Connecticut (Stafford 2007), deer population size is linked to incidences of Lyme disease. This relationship is dependent upon a threshold deer population size, requiring a population size of 10-12 deer per square mile to show substantial reduction in human cases of Lyme disease.

The estimated cost to complete this goal is $10,250 over the 10-year implementation period (See Table 27).

Recommendation #2: Perform Strategic Invasive Species Control

A complete list of invasive species along with control goals (i.e., “Action Code”) is provided in Table 22, number of populations by size categories is provided in Table 23 and GPS locations are provided in Table 24. Treatment prescriptions are available through the New Jersey Invasive Species Strike Team, which updates them annually based upon newly available information, but Table 26 provides a summary of species-specific control strategies and methods. Table 27 provides cost estimates and timeframes. Ecological control exerted by native species is the ultimate goal to curb invasive plant species, but this should not be expected without significant reduction of the deer herd (See Goal #1-1).

Goal #2-1: Eradicate 16 emerging invasive species (Action Code 1 species)

Emerging invasive species should be the highest priority for control efforts because they threaten the Property and the region with future ecological degradation. Nascent populations of widespread invasive species are also included in this goal to prevent their inevitable spread. This strategy, known as Early Detection & Rapid Response, represents an efficient and effective strategy to prevent damage (and minimize future stewardship costs). There are currently 16 emerging and nascent widespread species designated as ‘Action Code 1’ (i.e., complete eradication is the ultimate goal). Currently, there are 45 mapped known populations of these 16 species (Table 24), but additional searching is likely to detect additional populations. Additional guidance is provided in Table 26. Initial priority should be placed on species with the fewest populations so that they can be completely eliminated before spreading further.

The estimated cost to complete this goal is $10,410 over the 10-year implementation period (See Table 27). An additional $2,400 of volunteer value is also required for this goal.

Recommendation #3: Protect and Restore Highest Quality Forest Areas

The protection and restoration of highest-quality forest habitat is an important goal. There are a total of 45 acres of higher quality forest patches (Map 22, Table 16). Goal #3-1 includes the entirety of these patches. Goal #3-2 involves protection of 5 acres within these 45 acres where deer exclosures will be installed and higher levels of invasive species control will occur. Goal #3-3 involves guiding development of a 13-acre Red Cedar Woodland to serve as future rare species habitat. Goal #3-4 includes the detection and protection of rare species throughout the Property.

Goal #3-1: Protect 45 acres of Highest-Quality Forest Habitats

This goal includes 45 acres of highest quality forest habitat (see Table 16 and Map 21). The focus of this work is to reduce invasive species cover, including emerging and widespread species to allow increased cover and reproductive success for native species. Control work within existing and future canopy gaps will be a high priority. This goal includes a ‘Moderate-quality’ patch due to its location adjacent to ‘High-quality’ patches and a ‘Low-quality’ patch due to its soils/bedrock geology that supports vegetation that is unusual within the Hopewell Valley.

The estimated cost to complete this goal is $17,500 over the 10-year implementation period (See Table 27). An additional $12,000 of volunteer value is also required for this goal.

Goal #3-2: Protect and Restore 5 Acres of Mature Forest

Within the 45 acres identified in Goal #3-1, five acres of highest quality mature forest will receive additional protection to foster the highest levels of ecological health – tree regeneration, shrub-layer formation, and healthy forest wildflowers. The goal involves more intensive invasive species control and construction of five 1-acre deer exclosures located within mapped patches #31, #32, #36, #42, and #44.  The exact location of each exclosure will selected to maximize improvements in forest health by focusing on locations that capture existing canopy gaps and relatively dense and/or diverse patches of native shrubs and wildflowers.

The estimated cost to complete this goal is $15,000 over the 10-year implementation period (See Table 27). An additional $9,000 of volunteer value is also required for this goal. This goal is contingent upon fencing material and installation costs being covered by a project being conducted by the Sourland Conservancy.

Goal #3-3: Guide development of a 13-acre Red Cedar Woodland

The meadow in the northern portion of the Property (mapped patch #1) is quickly developing into a Red Cedar Woodland with many small to moderately sized trees. Mature Red Cedar woodlands can provide critical habitat to wintering rare owl species. Elsewhere in the Hopewell Valley, Red Cedar woodlands are aging into hardwood forests through natural succession. Therefore, guiding the development of young Red Cedar woodland can be an effective strategy toward maintaining rare species habitat. Activities will include selective treatment of invasive species and native tree species that would most strongly complete with Red Cedar including Autumn Olive, Callery Pear, Red Maple, etc.

It is important to note that this area was identified as habitat for another rare species, American Kestrel. Because of the current conditions featuring dense woody vegetation in patches throughout, the cost of maintaining open meadow habitat is considered prohibitive. Additional American Kestrel habitat is located nearby and throughout the Hopewell Valley, which informs the decision to allow this habitat to succeed into Red Cedar woodland to create habitat for other rare bird species.

The estimated cost to complete this goal is $15,000 over the 10-year implementation period (See Table 27). An additional $6,000 of volunteer value is also required for this goal.

Goal #3-4: Detect and Protect Rare Species

A total of four rare species, one bird (American Kestrel, see above) and three plants, have been documented or possibly occur on the Property (Table 18). An additional plant species that is uncommon in the Hopewell Valley was also documented. Additional field surveys are required to determine the extent of these plant species on the Property. For known occurrences, activities will include installation of mini-exclosures and invasive species control as necessary to allow for their health and potential population expansion. In addition, a potential vernal habitat was identified by the Landscape Project. This area should be investigated to determine use by obligate species such as Wood Frogs and invasive control activities conducted based upon findings.

The estimated cost to complete this goal is $10,000 over the 10-year implementation period (See Table 27). An additional $2,400 of volunteer value is also required for this goal.

Recommendation #4: Conduct Ecological Health Monitoring Program

This recommendation includes ecological monitoring, which provides accountability and forms the basis or the adaptive stewardship over time. Monitoring should be performed by staff with experience with the flora of the Property and monitoring techniques including the Forest Secchi protocol and use of ground plots.

Goal #4-1: Perform Ecological Health Monitoring to Guide Adaptive Stewardship

Ecological health should be monitored every 3-5 years. Key attributes should include the density of native trees and shrubs within the deer browse zone (Forest Secchi), canopy cover, quantification of trees and saplings within plots, and quantifying the presence of regenerating trees, shrubs, and herbaceous plants in ground plots. Monitoring was initiated on the Property in 2009 and the last monitoring event was conducted in 2019 – measurements have been conducted at the same ten randomly selected plots during each event. It is recommended that future monitoring be conducted in 2022, 2025, and 2028.

The estimated cost to complete this goal is $3,250 over the 10-year implementation period (See Table 27).

Recommendation #5: Maintain Trail Network and Conduct Educational Outreach Activities

This recommendation includes maintaining the trail network and formal parking access completed in 2020 by D&R Greenway Land Trust and its partners and volunteers. Regular educational outreach activities are considered a vital function to increase public use and support of the Property.

Goal #5-1: Maintain Existing Trail Network

The existing trail network is being maintained by D&R Greenway and its volunteers. Activities include mowing, trail marking, kiosk installation, presence on NJTrails.org, and regular communications with neighbors. The installation of a formal parking area in 2020, installed by Hopewell Township, has encouraged significant public use of the Property.

The estimated cost to complete this goal is $26,000 over the 10-year implementation period (See Table 27). An additional $12,000 of volunteer value is also required for this goal.

Goal #5-2: Provide Regular Educational Outreach Activities

Outreach activities led by D&R Greenway and FoHVOS have been ongoing at the Property. These include guided natural history hikes, Force of Nature Hikes, and yoga / forest bathing. Activities will include a minimum of five guided hikes or other outreach activities per year. Cost estimates include staff time to recruit speakers and advertise events.

The estimated cost to complete this goal is $7,750 over the 10-year implementation period (See Table 27). An additional $2,400 of volunteer value is also required for this goal.

Table 27. Goals and Estimated Costs for 10-Year Plan Implementation Period

#### Literature Cited

Brand, M.A. 2007. UCONN Plant Database. http://www.hort.uconn.edu/plants/index.html. University of Connecticut. Accessed: September 2007.

CDMS. 2007. CDMS Agro-Chemical Information Website. Accessed: September 2007. www.cdms.net

deCalesta, D. S. 1994. Effects of white-tailed deer on songbirds within managed forests in Pennsylvania. Journal of Wildlife Management 58:711-717.

deCalesta, D. S. 1997. Deer and ecosystem management. Pages 267-279 in W. J. McShea, H. B. Underwood, and J. H. Rap-pole, eds. The science of overabundance: deer ecology and population management. Smithsonian Inst. Press, Washing-ton, D.C.DVRPC. 2010. Environmental Resource Inventory for the Township and Borough of Princeton, Mercer County, New Jersey.  Delaware Valley Regional Planning Commission. 215 pages.

DVRPC. 2010. Environmental resource inventory for the Township and Borough of Princeton. Delaware Valley Regional Planning Commission. Philadelphia, PA. 215 pages.

Elton, C.S. 1958. The ecology of invasions by animals and plants. Chapman and Hall Ltd., London.

Hough, M.F. 1983. New Jersey Wild Plants. Harmony Press, Harmony, NJ. 414 pages.

Kramer, R.J. 1971. Herrontown Woods, A Guide to a Natural Preserve. Stony Brook – Millstone Watershed Association, Inc. 45 pages.

Launchbaugh, K. 2006. Targeted grazing – a natural approach to vegetation management. American Sheep Industry Association. Cottrell Printing, Centennial, CO. 199 pages.

McCabe, R.E. and T.R. McCabe. 1984. Of slings and arrows: An historical retrospection. Pages 19-72 in White-tailed deer: Ecology and management (L.K. Halls, ed.), Stackpole Books, Harrisburg, PA.

MOBOT. 2007. Kemper Center for Home Gardening - Plant Finder.

http://www.mobot.org/gardeninghelp/plantfinder/serviceplantfinder.shtml. Missouri Botanic Garden. Accessed: September 2007.

Myers, R.L. 2006. Living with fire – Sustaining ecosystems and livelihoods through integrated fire

management. The Nature Conservancy, Global Fire Initiative. Arlington, VA. 28 pages.

# NISC. 2001. Meeting the invasive species challenge – Management Plan. National Invasive Species Council, Washington DC. 74 pages.

PFAF. 2007. Plants for a Future Database. http://www.pfaf.org/index.html. Plants for a Future. Accessed: September 2007.

Pimentel, D., R. Zuniga, and D. Morrison. 2005. Update on the environmental and economic costs associated with alien-invasive species in the United States. Ecological Economics 52: 273-288.

Snyder, D. and S.R. Kaufman. 2004. An overview of nonindigenous plant species in New Jersey. New Jersey Department of Environmental Protection, Division of Parks and Forestry, Office of Natural Lands Management, Natural Heritage Program, Trenton, NJ. 107 pages. www.state.nj.us/dep/parksandforests/natural/heritage/InvasiveReport.pdf

Stafford, K.C. III. 2007. Tick Management Handbook. Connecticut Agricultural Extension Service, New Haven, CT. Bulletin No. 1010. 78 pages.

State of New Jersey, Department of Environmental Protection, Endangered and Nongame Species Program. 2012. List of Species of Special Concern (21 February 2012). Retrieved from https://www.state.nj.us/dep/fgw/ensp/pdf/spclspp.pdf

State of New Jersey, Department of Environmental Protection, Natural Heritage Program. 2016. List of Endangered Plant Species and Plant Species of Concern (June 2016). Retrieved from https://www.nj.gov/dep/parksandforests/natural/heritage/njplantlist.pdf

Tesauro, J. 2001. Restoring Wetland Habitats with Cows and other Livestock. A prescribed

grazing program to conserve bog turtle habitat in New Jersey. Conservation in Practice 2 (2), 26–31.

Tu, M., Hurd, C. & J.M. Randall. 2001. Weed Control Methods Handbook, The Nature Conservancy,

http://tncweeds.ucdavis.edu, version: April 2001.

Van Driesche, R., B. Blossey, M. Hoddle, S. Lyon, and R. Reardon. 2002. Biological Control of invasive plants in the Eastern United States. United States Department of Agriculture. Forest Health Technology Enterprise Team. FHTET-2002-04. Washington DC. 413 pages.

Wilcove, D.S., D. Rothstein, J. Dubow, A. Phillips, and E. Losos. 1998. Quantifying threats to imperiled species in the United States. BioScience 48: 607-615.

Freyman, W.A., L.A. Masters, and S. Packard. 2016. The Universal Floristic Quality Assessment (FQA) Calculator: an online tool for ecological assessment and monitoring. Methods in Ecology and Evolution 7(3): 380–383.

Gleason, Henry A., and Arthur Cronquist. 1991. Manual of Vascular Plants of Northeastern United States and Adjacent Canada, 2nd edition. The New York Botanical Garden Press, Bronx, NY.

Kartesz, J.T., The Biota of North America Program (BONAP). 2015. Taxonomic Data Center. (http://www.bonap.net/tdc). Chapel Hill, N.C. [maps generated from Kartesz, J.T. 2015. Floristic Synthesis of North America, Version 1.0. Biota of North America Program (BONAP). (in press)]

USDA, NRCS. 2018. The PLANTS Database (http://plants.usda.gov, 4 December 2018). National Plant Data Team, Greensboro, NC 27401-4901 USA.

Maidenhair Fern, a species more common to limestone soils in northwestern New Jersey,

can be found growing on the Property.